# Product Team Weekly Sync

Date: 8 October 2026 (Thursday), 10:00 - 10:45

Attendees: Alice, Bob, Carol, David

Discussion

Alice reported that the login bug is fixed and QA has passed.

The team reviewed the beta feedback - most users like the new dashboard.

David raised a concern about the server costs for the winter campaign.

Decisions

It was agreed to move the launch date to 27 October 2026.

It was agreed to keep the current pricing until January 2027.

The proposal to hire a second designer was discussed but not decided.

Action items

Bob will send the press release to the media by 14 October 2026.

Carol will book the launch webinar room by next Monday.

David will prepare the budget comparison for the next meeting.

Someone needs to update the FAQ page - no owner was mentioned.

Next meeting: 15 October 2026, same time.